# Retrospective, sprint 2
## what worked well?
- A lot of progress has been made. The team is now making the last tweaks
- Teammembers are still motivated and willing to commit to the project
- Communication went great and the team is able to cover the planned absence of two members

## what could be improved?
- The team can improve on their documentation skills (comments etc)
- Internally the teammembers have little to no idea what the rest of the team did during the past few weeks

## what will we commit to during the next sprint?
More working in pairs of 2 with one of them being the controlling eyes