# Projectplan
## Project software engineering

Danny Drogt: 408374
Mirsolav Gechev: 429556
Soner Gümüş: 436973
Kristina Prusinskaite: 442028
Stephan Hiddink: 402858

# Introduction
During the second year of ACS the students are expected to create a weather station. The subject will be graded for 6 ec’s. The project will follow scrum for structure and planning. The clients are Mr.Slot and Mr.Tangelder. The main part of the project is getting familiar with putting together different subjects which have been learned in the past into one project. These subjects are datastructures, databases, programming 1, programming 2 and software engineering. At the end of the project the team has a complete weather station and is able to combine different

# Preface
LoRa is a long range data transmitter used for the TTN (The Things Network). This network is used to let things communicate to the internet (hence the name, The Things Network) without the use of 3G or WiFi. A weather station will be connected to this network to measure several atmospheric values. Values included are: humidity, temperature, pressure and wind speed. Values are displayed in a GUI (Graphical User Interface). The LoRa will connect to the TTN by using the MQTT protocol. The device which will be used is the LoPy. This device contains the sensors to measure the required values. The LoPy is able to connect automatically to the LoRa. LoRa has a duty cycle of 1% so it is imperative that data sending is efficient and small. Data will be stored in an SQL database. This database will be connected by using JDBC. In week 2.7 it is expected that a complete weather station is delivered with a database, a GUI and LoRa/TTN connectivity.

# Communication
For keeping everything efficient and structured it is important to have a clear line of organisational structure. The group will use Github to store all software related material. Well written comments are important when a new piece of material is submitted to prevent confusion and disorganisation. A base line of communication has been created by using the medium whatsapp. The group is supposed to meet at least three times a week which will be on Tuesday, Thursday and Friday. If needed (in case of sickness or absenteeism) the team is always able to plan in an extra day or continue to work longer on specified days. Scrum will be used for planning and executing during this project. Trello will be used as a medium to follow Scrum where as Excel will be used for the burndown charts. A backlog has been created and details will be discussed below.
# Backlog
The backlog might be the most important thing of scrum where it gives structure and priority to the different to-do’s in the project. During the project there are 3 sprints each consisting of 2 weeks which will be executed. The following dates have been tagged for sprints:
27 november – 8 december
11 december – 22 december
25 december – 19 januari
In the backlog several tasks has been defined which are supposed to be executed during the project. It is important to keep the different tasks small as well as specific so it is easier to define how far the team has gotten in a certain sprint. This will make it easier to use and understand the burndown chart. The backlog has the following tasks:

# Teammembers
The team consists of five members, these are:
Danny Drogt	Monitor
Mirsolav Gechev	Cöordinator
Soner Gümüş	Analyst
Stephan Hiddink	Teamplayer
Kristina Prusinskaite	Plant