# Retrospective, sprint 1
## what worked well?
- A lot of the “to do’s” got done during the first sprint
- Teammembers were motivated and willing to commit to the project
- The team was able to adept pretty quickly to the unknown things of the project

## what could be improved?
- The team should have clearer “definition of done” statements
- The team can improve on their documentation skills (comments etc)
- The team should have more knowledge about how scrum works
- A bit less tasks to take on the trello as the team had some leftovers

## what will we commit to during the next sprint?
- More working in pairs of 2 with one of them being the controlling eyes
- More control in the set of tasks and more focus on 1 task at a time